e-store

Abstract
e-store is an open-source, python-based ecommerce platform for online merchants. It provides the power to grow your web business, reach more customers and sell more products and services. It enables businesses to experience an integrated workflow for their business – Accounting, Inventory & Order Management and Customer Service under one platform.

Charter
Vision
To be the most trusted integrated e-commerce platform for merchants
Mission
To develop a platform with utmost regards in security and customer satisfaction in the e-commerce industry
Objectives
- Within 2 weeks after project initiation, the developers will already have a design and plan for the project's interface and architecture. The developers will come up with an initial product backlog and be able to commence the first sprint planning.
- Within 7 weeks after planning, the team will finish the first sprint. And come up with 50% of the planned major features and interface.
  - Within 1 week, the admin dashboard interface and functionalities such as adding products is created.
  - Then, Within 1 week, the users are now able to login and register in the site.
  - Then, Within 1 week, the users can now view the products and the product detail page.
  - Then, Within 2 weeks, the search feature is already implemented.
  - Then, Within 2 weeks, the add to cart functionality is created.
- Within	5 weeks after the first sprint, the second sprint will be completed. The system will complete at least 90% of its proposed major features.
  - Within 1 week, the users are now able to add product feedback (or ratings)
  - Then, within 1 week, the social sharing, add to favorites features are now implemented.
  - Then, within 1 week, the related products section and contact admin features are now implemented.
  - Then, within 1 week, the recommendation feature is already added.
  - Then, within 1 week, the currency converter feature is already added.
- Within 1 week after the second sprint the main features decided by the team would be completed and tested correctly by the client.
Principles
Secure Transactions
Scalability and Speed

Features
- Admin Login
- Customer Login & Registration
- Customer Dashboard
  - View orders
  - Request Returns
  - Re-order bought item
  - Create a customer ticket
  - View Customer Tickets
- Admin Dashboard
  - Order Management
  - Inventory management
- Store Catalog / Store Page
  - Filter products
  - Product Social Sharing
  - Favorite Products
  - Search Product
  - Rate & Add Feedback
  - Related Product Section
- Add to cart / Payment Integration
- Reports & Analytics
Business rules
- When signing up, the user can only use the alphanumeric characters and the password has a required field of 6-22 valid characters
- The email/Username is unique to every account that is recorded in the database
- When signing up, the information inputted must be complete such as the email/username, password, contact info, and confirm password
- When filling up the form, the password and the confirm password must be the same
- The username and password must be recorded on the database for the user to be logged in
- The user and admin has different access rights
- The users not logged in will not be able to checkout their cart
- When the admin adds a product all the information of the product must be complete
- feedback for a product is limited to only 500 characters