E-Store

Software Quality Assurance Plan
version 0.0.1, 9 Feb 2016

Project Team:	Roselle Ebarle
 Catherine Maglasang
   Dexter Esin
Mar Yee

 Project Manager: Roselle Ebarle
 Senior Manager: Catherine Maglasang
 Advisor:	Orven Llantos
 Customer:

Abstract
This document is about the Software Quality Assurance Plan(SQAP) of our system, e-store which is
an open-source, python-based ecommerce platform for online merchants. It provides the power to grow your web business, reach more customers and sell more products and services. It enables businesses to experience an integrated workflow for their business – Sales, Inventory & Order Management and Customer Service under one platform.

Contents

1	Introduction
1.1 Purpose . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	. . . . . .	5
1.2 Scope . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . ..	. . . . . .	5
1.3 List of definitions . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	6
1.4 List of references . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	6

Document Status Sheet

Document Title	Software Quality Assurance Plan
Document Identification	E-Store
Author(s)	Ebarle, Maglasang, Yee, Esin
Version	0.0.1
Document Status	draft

Version	Date	Author(s)	Summary
0.0.0	05-02-2015	R. Ebarle, C, Maglasang, M. Yee, D. Esin	Document Start

Chapter 1

Introduction

1.1 Purpose

This document describes the procedures and control methods to obtain the desired quality level of the end product and the process by which the end products are created. This document serves as a guide for the managers and developers of the e-store project. All team members must read this document and apply the procedures stated in it.

1.2 Scope
The e-store project should follow the RESTful architectural style. The entire system has to be developed using the Flask microframework, with ajax doing the client requests. There will be a clear separation of concerns between the client and the server for easy maintenance and scalability.

1.3 List of Definitions

ATDD	Acceptance Test Driven Development
TDD	Test Driven Development
BDD	Behavior-Driven Development
SQA	Software Quality Assurance
UML	Unified Modeling Language
ERD	Entity Relationship Diagram
MSU-IIT	Mindanao State University - Iligan Institute of Technology
REST	Representational State Transfer
FLASK	Web Framework
Python	Programming Language
SCS	School of Computer Studies
Sales Inventory	The list of items such as the goods that are in stock
E-commerce	The buying and selling of goods over an electronic network, primarily the internet
Customer	The person who transacts in the store page of the business
Admin	The owner of the products sold in the store.
Product	The items being sold in the website
Cart	The list of items the customer is going to buy
Checkout	The process in which the customer is going to buy and pay the items inside the cart
Gherkin	Business Readable, Domain Specific Language that lets you describe software’s behaviour without detailing how that behaviour is implemented.

1.4 List of references
[SQAP] Software Quality Assurance Plan, SPINGRID team, TU/e, 0.1.3, June 2006
Saleh H. (2013). Javascript Unit Testing. Packt Publishing
Osmani A., (2012). Javascript Learning Design Patterns
Zlobin G., (2013). Learning Python Design Patterns
Sale D., (2014). Testing Python
IEEE Standard for Software Quality Assurance Processes, IEEE Std 730-2014
Clean Code Cheat Sheet
Test-Driven Development, Dr. Christoph Steindl, Senior IT Architect and Method Exponent, Certified ScrumMaster
Best Practices, Development Methodologies, and the Zen of Python, Valentin Haenel
Test-Driven Development, Gary Brown

Chapter 2
Management
This chapter details the structure and tasks of the Software Quality Assurance (SQA) team.

2.1 Organization
2.2 Tasks
2,3 Responsibilities