e-store

Group Members
Ebarle, Roselle M.
Maglasang, Catherine M.
Esin, Dexter
Yee, Mar Rynner

Sources:
http://www.practicalecommerce.com/articles/73649-11-Open-Source-Ecommerce-Platforms
https://www.cmscritic.com/dir/ecommerce-software/
http://www.capterra.com/ecommerce-software/

Abstract
e-store is an open-source, python-based ecommerce solution for online merchants. e-store features more than payment gateways and shipping methods in the default downloads, with hundreds of additional gateways and shipping integrations in its extension directory. e-store is also designed to easily manage multiple shops from one admin interface.

e-store is an e-commerce platform that helps the brand in showcasing their products online. e-store is a place where users can easily view the products that they like and possibly bookmark it for viewing later. e-store is a place where customers can easily access the brand, place order, or simply browse.

Charter
Vision
To provide the best customer experience on shopping online.
Mission
To create a system that will help users choosing a better product that suit their needs.

Objectives
- Within 2 weeks after project initiation, the developers will already have a design and plan for the project's interface and architecture. The developers will come up with an initial product backlog and be able to commence the first sprint planning.
- Within	7 weeks after planning, the team will finish the first sprint. And come up with 50% of the planned major features and interface.
  - Within 1 week, the admin dashboard interface and functionalities such as adding products is created.
  - Then, Within 1 week, the users are now able to login and register in the site.
  - Then, Within 1 week, the users can now view the products and the product detail page.
  - Then, Within 2 weeks, the search feature is already implemented.
  - Then, Within 2 weeks, the add to cart functionality is created.
- Within	5 weeks after the first sprint, the second sprint will be completed. The system will complete at least 90% of its proposed major features.
  - Within 1 week, the users are now able to add product feedback (or ratings)
  - Then, within 1 week, the social sharing, add to favorites features are now implemented.
  - Then, within 1 week, the related products section and contact admin features are now implemented.
  - Then, within 1 week, the recommendation feature is already added.
  - Then, within 1 week, the currency converter feature is already added.
- Within 1 week after the second sprint the main features decided by the team would be completed and tested correctly by the client.

Principles
Customer Satisfaction

Features
Admin Dashboard
Add Product Categories
Make Product Featured
User Login & Registration Feature
View Products
View Product Detail Page
Search
Add to cart
Add Product Feedback
Add to favorites
Social Sharing
Related Products Section
Contact Admin
Recommendation feature
Currency Converter

Business rules

- When signing up, the user can only use the alphanumeric characters and the password has a required field of 6-22 valid characters
- The email/Username is unique to every account that is recorded in the database
- When signing up, the information inputted must be complete such as the email/username, password, contact info, and confirm password
- When filling up the form, the password and the confirm password must be the same
- The username and password must be recorded on the database for the user to be logged in
- The user and admin has different access rights
- The users not logged in will not be able to checkout their cart
- When the admin adds a product all the information of the product must be complete
- feedback for a product is limited to only 500 characters